## SD1_QORVO_RADIO2_F25/S26

Project Performance Specifications and Statement of Work (SOW)

| Date | Revision | Author | Comments |
| --- | --- | --- | --- |
| 2025-26-08 | Initial | QORVO_RADIO2 - Full Team | Initial (Created from template) |
| 2025-29-08 | 1 | QORVO_RADIO2 - Full Team | Updates from Kickoff breakfast |
| 2025-05-09 | 2 | QORVO_RADIO2 - Full Team | Pre-representative meeting |
| 2025-10-09 | 3 | QORVO_RADIO2 - Full Team | Updates from sponsor meeting |
| 2025-11-09 | 4 | QORVO_RADIO2 - Full Team | Updates to scope |

Table of Contents

- Objective 											  1

- Scope 											  1

- Background 										  2

- Engineering Standards                                                                                                         2

- General Requirements/Performance Specifications/Performance Verification                   2

- Technical Approach 									  3

- Project Management 									  4

- Deliverables 										  4

- Budget 											  5

- References 											  5

- Appendices 										  5

# 1 	Objective

The primary project goal is to design a radio device with the Qorvo development kit that is capable of controlling multiple remote devices through transmitting and receiving. As a stretch goal, the SDR receiver from QORVO_RADIO is to expand the radio's functionality to support a transmitter module. The stretch goal will be pursued only after the primary IoT hardware objectives are achieved, with priority given to the development and demonstration of IoT control capabilities. The finished project will promote radio frequency education at UNC Charlotte, as well as marketing for Qorvo radio products.

# 2 	Scope

The scope of this project includes utilizing the QORVO QPG6200L SOC within portable remote modules that are capable of transmitting and receiving. These modules will utilize at least 3 peripherals across at least 2 protocols. The modules will utilize bi-directional communication with a web interface. The completed devices will operate on battery power. The team will decide what remote devices will be used to demonstrate the modules capabilities at the senior design expo with the goal of placing in the competition. The QORVO QPG6200LDK-01 will be used to assist in the development of the remote devices.

As a stretch goal the SDR radio from QORVO_RADIO will be expanded upon by revising the existing receiver, and designing an additional transmitter that supports bluetooth. The finished product will utilize a gateway application.

# 3 	Background

Qorvo provides advanced solutions for various markets such as defense/aerospace, mobile, and infrastructure. Qorvo specializes in radio frequency (RF) solutions such as amplifiers, filters, antenna systems, and integrated products.

During the Fall of 2024 and Spring of 2025, Qorvo funded the Senior Design project QORVO_RADIO. This project's objective was to create a modular, flexible SDR platform that can meet a variety of frequency ranges and communication standards. This project was to be used to support further RF research and education at UNC Charlotte This device had to weigh less than 20 lbs, and qualify for carry on luggage. The tuning range must be within 85-2500MHz, and operate at a minimum bandwidth of 40MHz. The device must support 2 Receive (Rx) Channels. The enclosure must have room for an additional power supply and PCB boards for future expansion that supports transmission. The device itself must be FPGA modular.

# 4	   Engineering Standards

Engineering Standards:

IPC-2221 - PCB Design Standard

IEEE 802.3 - Ethernet Standard for Wired LAN Communication

IEEE 802.11 - Wi-Fi standard operating in the 2.4 GHz ISM band

IEEE 802.15.1 - Bluetooth/BLE standard for short range wireless communication

IEEE 802.15.4 - Zigbee and Thread protocol foundation for low power mesh networking

Matter Protocol Specification - Application layer standard for secure, interoperable smart devices

FCC Title 47 CFR Part 2 - Covers frequency allocations and equipment authorization, Required for any device transmitting RF signals.

FCC Title 47 CFR Part 15 - Regulations for unlicensed RF devices (e.g., Wi-Fi, Bluetooth, Zigbee)

FCC Title 47 CFR Part 18 - Regulations for ISM equipment

General Standards:

KiCad (PCB CAD design)

QorvoSPICE (Circuit simulation and analysis)

VS Code (Integrated development environment for firmware and protocol implementation)

GitLab (Version control and collaborative development platform for firmware, HDL, and documentation

SolidWorks (CAD Software)

# 5 	Performance Specifications [A]

### 5.1 	General Requirements

Requirements for this project include:

| REQ1 | Fully functional module that communicates with QORVO_RADIO and remote devices. |
| --- | --- |

| REQ2 | Mechanical enclosure to secure electronic hardware. |
| --- | --- |

| REQ3 | PCB design and fabrication. |
| --- | --- |

| REQ4 | Software for protocol implementation and SDR control. |
| --- | --- |

| REQ5 | Provide a bill of materials for off the shelf components and materials needed for fabrication. |
| --- | --- |

| REQ6 | The final cost must be within the specified project budget. |
| --- | --- |

| REQ7 | Module must be able to transmit and receive within the specified frequency range. |
| --- | --- |

| REQ8 | Project must be organized in a way that allows for future incorporations (schematics/ assembly notes). |
| --- | --- |

| REQ9 | Final design must be portable. |
| --- | --- |

| REQ10 | Feature an interactive display for users. |
| --- | --- |

| REQ11 | The devkit portion of the project should be battery powered |
| --- | --- |

| REQ12 | Devkit must use 3 different peripherals. |
| --- | --- |

| REQ13 | Remote devices must have battery life of > 1 week |
| --- | --- |

| REQ14 | Remote devices must occupy a space less than 3"x3"x3" |
| --- | --- |

| REQ15 | Remote devices must weigh less than 0.5 lb |
| --- | --- |

Stretch Goal Requirements:

| SREQ1 | SDR system must fit inside the existing case. |
| --- | --- |

| SREQ2 | SDR should operate as a minimal gateway |
| --- | --- |

### 5.2 	Performance Specifications

The performance specifications of the Qorvo Radio2 project includes:

| PS1 | Capability of transmitting and receiving within the 2.4GHz – 2.5GHz ISM band |
| --- | --- |
| PS2 | Support for multiple protocols (e.g., 802.11 and Zigbee) to control multiple remote devices. |

| PS3 | Battery capable of supplying remote devices for more than a week of operation. |
| --- | --- |
| PS4 | Remote devices must occupy a space smaller than 3”x3”x3” |

| PS5 | Remote devices must weigh less than 0.5 lbs |
| --- | --- |

### 5.3 	Performance Verification

V1: A spectrum analyzer will be used to verify the operating frequency range of the front end module.

V2: Demonstrate commands from each protocol on remote devices. (e.g., LED Toggle via WI-FI, sensor read via Zigbee)

V3: A multimeter will be used to ensure devices consume the same current within a reasonable tolerance as the theoretical calculations for power consumption and battery life.

V4: Remote devices will be measured using an accurate tool such as a tape measure, ruler, etc…

V5: Remote devices will be weighed using a standardized and accurate scale.

# 6 	Technical Approach

The team will construct a decision matrix to determine the best possible solution based on criteria such as cost, safety, time to design, and ease of implementation within the current system.

Once the team determines the best design based on the constructed decision matrix, the team will present this design during the conceptual design review (CDR). Qorvo will have the opportunity to suggest and make recommendations for project improvements to the team at this time. The team will make the necessary changes to the design and implement those changes before presenting the final design during the preliminary design review (PDR) which will be presented later in the fall semester. Once given approval from Qorvo representatives, the team will begin to order parts before the university’s winter break that will be used to fabricate the approved functioning design. The team will then present the design at the Senior Design 1 Expo on December 4, 2025.

During the spring semester, the team will fabricate the approved design, validate and test its functionality, and present the final fabricated design at the spring 2026 Senior Design 2 Expo.

# 7 	Project Management

The team lead will be the primary point of contact between the team and Qorvo. Additionally the team lead will turn in all documentation for grading and submission.

The mechanical engineering scope will include the design and fabrication of the electronics housing and project enclosure.

The electrical engineering scope will include designing, developing, and fabricating the custom circuit. Additionally KI CAD will be used to design the developed circuit.

The computer engineering scope will concentrate on software and HDL development.

The electrical and computer engineering scopes will be communicated to meet the hardware and software requirements to ensure a design is produced that meets project specifications.

Roles and responsibilities are subject to change based on project needs. The general roles are shown in Appendix B.

# 8 	Deliverables

- Initial Statement of Work August 27, 2025

- Final Performance Specs & Statement of Work September 12, 2025

- Progress Report #1 September 12, 2025

- Conceptual Design Review (CDR) Canvas Due Date September 24, 2025

- Conceptual Design Review (CDR) Presentation Date September 26, 2025

- Progress Report #2 October 17, 2025

- Preliminary Design Review (PDR) Canvas Due Date November 5, 2025

- Preliminary Design Review (PDR) Presentation Date November 7, 2025

- SD1 Final Design Package November 27, 2025

- EXPO: Concept & Design December 4, 2025

- 30% Project assembled by end of February 2026

- 90% of Project assembled by end of March 2026

9 	Budget

The budget for the project is $3,250 provided by Qorvo. All purchasing for this project will be done through UNC Charlotte’s Industrial Solution Laboratory (ISL) purchasing department. This overall budget is broken up into separate categories to include but may not be limited to the following:

- Project parts and supplies.

- Travel reimbursement for travel to and from Qorvo facilities.

- Design and manufacturing facility use.

The project team will additionally provide Qorvo with a Bill of Materials that outline vendor quotes, sourcing information, and component specifications list for the project. The project team will also provide the total estimated labor hours contributed to the development of the project.

# 10 	References

Harkins, Meg. “Engineering Standards.” Lecture, August 2025.

Harkins, Meg, and Jim Hartman. “Senior Design 1 Expectations Lecture .” Lecture, August 2025.

IPC-2221 - PCB Design Standard

QPG6200L Data Sheet, Rev B; Qorvo: Greensboro NC, September 2024, Accessed September 3rd 2025.

QORVO_RADIO_FINAL_REPORT, Andrew Bowman, December 6th 2024, Accessed August 26th 2025.

# 11 	Appendices

# [A]

# TITLE: QORVO_RADIO2_scope_of_work_details.txt

# AUTHOR: Nathan Whitt

FILE LOCATION: SD1_QORVO_RADIO2_F25/REPORTS/DOCUMENTS

[B]

Team Flow Chart